# NetGuard-AI Complete Development Roadmap

Roadmap from project initialization (Day 0) through the planned completion (Day 10).

## Day 0 — Project Initialization

Step 1: Create project structure

Step 2: Create Python virtual environment

Step 3: Install dependencies

Step 4: Initialize Git repository

Step 5: Create GitHub repository

Step 6: Create README.md

Step 7: Configure config.py

Step 8: Prepare sample datasets

Step 9: First Git commit

## Day 1 — Parser Engine

Step 1: Design parser architecture

Step 2: Create parser.py

Step 3: CSV loading

Step 4: Column validation

Step 5: Data type conversion

Step 6: Invalid row handling

Step 7: Configuration support

Step 8: Parser testing

Step 9: Git commit

## Day 2 — Statistics Engine

Step 1: Build statistics.py

Step 2: Basic statistics

Step 3: Top talkers

Step 4: Top destination ports

Step 5: Protocol distribution

Step 6: Top destination IPs

Step 7: Traffic by protocol

Step 8: Integration into main.py

Step 9: Git commit

## Day 3 — Port Scan Detection

Step 1: Create port_scan dataset

Step 2: Create port_scan.py

Step 3: Risk classification

Step 4: Detection engine

Step 5: Demo program

Step 6: Integrate into main.py

Step 7: Unit tests

Step 8: Improve engine

Step 9: Git commit

## Day 4 — Brute Force Detection

Step 1: Authentication dataset

Step 2: Extend parser

Step 3: Create brute_force.py

Step 4: Risk classification

Step 5: Detection engine

Step 6: Demo program

Step 7: Integrate into main.py

Step 8: Cleanup & tests

Step 9: Git commit

## Day 5 — DNS Tunneling Detection

Step 1: Create DNS dataset

Step 2: Extend parser (DNS schema)

Step 3: Create dns_tunneling.py

Step 4: Risk classification

Step 5: Detection engine

Step 6: Demo program

Step 7: Integrate into main.py

Step 8: Unit tests

Step 9: Git commit

## Day 6 — Beaconing Detection

Step 1: Create beaconing dataset

Step 2: Extend parser (if needed)

Step 3: Create beaconing.py

Step 4: Implement interval analysis

Step 5: Risk classification

Step 6: Demo program

Step 7: Integrate into main.py

Step 8: Improve detection

Step 9: Git commit

## Day 7 — Threat Intelligence

Step 1: Prepare threat intelligence data

Step 2: Create threat_intel.py

Step 3: IP reputation loader

Step 4: Hash/domain lookup

Step 5: Whitelist support

Step 6: Threat matching engine

Step 7: Demo program

Step 8: Integrate into main.py

Step 9: Tests & Git commit

## Day 8 — GeoIP Enrichment

Step 1: Prepare GeoIP database

Step 2: Create geoip.py

Step 3: Country lookup

Step 4: ASN lookup

Step 5: Risk enrichment

Step 6: Display geolocation

Step 7: Integrate into main.py

Step 8: Tests

Step 9: Git commit

## Day 9 — Reporting Engine

Step 1: Create reporting module

Step 2: JSON report

Step 3: CSV report

Step 4: HTML report

Step 5: PDF report

Step 6: Executive summary

Step 7: Export reports

Step 8: Integrate into main.py

Step 9: Git commit

## Day 10 — Machine Learning & Dashboard

Step 1: Prepare ML dataset

Step 2: Feature engineering

Step 3: Train anomaly model

Step 4: Create anomaly detector

Step 5: Evaluate model

Step 6: Dashboard integration

Step 7: Real-time pipeline

Step 8: Final testing

Step 9: Release & Git tag